EvoTime Issue Prompts

Open-issue register and agent-ready prompts for the Slate firmware and Android companion

| Repository | C:\Users\highj\Documents\Projects\EvoTime |
| --- | --- |
| Inspected at | working tree of 31 July 2026 (issues.md “Last updated: 2026-07-31”) |
| Scope | All 16 open issues in issues.md, plus 7 new issues (N-1 … N-7) from a full-repo audit |
| References | InfiniTime main (SystemTask, RTC FreeRTOS port, BatteryController, NimbleController), pinetime-mcuboot-bootloader |
| Prompt target | Claude Code or an equivalent agent with repository write access |
| Date | 31 July 2026 |
| Status | Internal working document |

What this document is Part I explains how the prompts were derived and in what order to run them. Part II is the executable half: 23 prompts written against the code as it actually exists in this repository and against the InfiniTime sources that Slate mirrors for its sealed-watch recovery paths. Each prompt is self-contained — paste it into an agent opened at the repository root, one at a time, in the suggested order. All of them preserve Slate’s core concept: the phone pushes display lists, the watch renders them and returns element-level input events, with a resilient local core that works with no phone.

# Contents

Contents	1

1. How to use this document	1

2. Sources and method	1

Part II — The prompts	1

Issues tracked in issues.md (I-1 … I-16)	1

I-1 — Sealed watch soft-brick (recovery runbook + regression guard)	1

I-2 — Package and stage the fixed Slate DFU	1

I-3 — Tickless idle on RTC1: verification + soak plan before enabling	1

I-4 — Convert remaining local UI screens to readable scaled text	1

I-5 — Battery percent shows 0 while charging	1

I-6 — IMAGE_OK confirm vs the single BLE connection slot	1

I-7 — Nordic DFU reports failure on a successful swap	1

I-8 — Harden sealed-DFU target classification	1

I-9 — InfiniTime low-level divergence audit	1

I-10 — FreeRTOS task topology split (design doc)	1

I-11 — HRS3300 driver + Heart Rate Service (behind the existing flag)	1

I-12 — Current Time Service (CTS) for non-companion time sync	1

I-13 — Prove channel-5 SDP OTA end-to-end on hardware	1

I-14 — RAM headroom watch (~93 % of prod link map)	1

I-15 — Companion UX when the watch is not advertising	1

I-16 — Multi-app BLE contention (Gadgetbridge et al.)	1

New issues from the full-repo audit (N-series)	1

N-1 — Display lists are parsed AND rendered on the NimBLE host task (data race + stack risk)	1

N-2 — Watchdog cannot catch a wedged app task (pet lives in ISR context)	1

N-3 — `now_ms()` wraps at ~71.6 minutes and breaks session timing	1

N-4 — Frame reassembler: per-channel state but ONE shared 4 KiB buffer	1

N-5 — SPI transmit busy-waits forever; TWI recovers but SPIM cannot	1

N-6 — HELLO_OFFER encoder has unguarded buffer writes	1

N-7 — Companion hardening niggles (grouped)	1

3. Suggested execution order	1

Right-click the table and choose “Update Field” after opening, or allow Word to update fields, to populate page numbers.

# 1. How to use this document

Each prompt in Part II is self-contained: it names the files it touches, the behaviour it must not change, and acceptance criteria. Run them one at a time and review the diff before the next one. The I-series maps 1:1 onto issues.md; the N-series covers defects found in a full-repo audit that issues.md does not yet track.

Two standing rules apply to every prompt. First, at the low level — flash, update/DFU, BLE bring-up, boot, WDT/button, power — mirror InfiniTime verbatim: it works, so the default verdict is mirror, not decide, and any divergence there is an exception that must carry a documented sealed-watch rationale (currently one: the IMAGE_OK connection-dwell, I-6). Slate differs on purpose only above that line, where the companion’s JS apps tell the watch what to draw. Second, wire constants live only in include/sdp_opcodes.hpp; base opcodes 0x01–0x61 and 0xF0–0xF1 are frozen, and new primitives go in the length-prefixed 0xE0–0xEF extension range.

# 2. Sources and method

The prompts were derived from: issues.md (2026-07-31), the firmware tree (src/, include/, port/nrf52/, config/, docs/), the companion tree (companion/app, sdp-core, sdp-tests), and in-depth reading of the InfiniTime sources Slate mirrors — SystemTask.cpp (watchdog reload gated on the side button, 100 ms state loop), src/FreeRTOS/port_cmsis_systick.c (the Nordic RTC1 tick port and its tickless suppress path), BatteryController.cpp (charge-event measurement, 6-point voltage curve, charging clamp), NimbleController.cpp (fast/slow advertising, scan-response name, adv restart rules) — plus the pinetime-mcuboot-bootloader boot flow (~5 s pinecone window; hold to blue = revert, red = recovery firmware).

The audit also confirmed strengths that the prompts deliberately leave alone: the SDP parser’s per-opcode validation and reject-and-resync behaviour, the Ed25519 + SHA-256 repository pipeline, the fail-closed 4 MB JS isolate heap cap, and the golden-file tests that pin the Kotlin DSL and JS builder to byte-identical display lists.

# Part II — The prompts

## Issues tracked in issues.md (I-1 … I-16)

### I-1 — Sealed watch soft-brick (recovery runbook + regression guard)

| Source | issues.md — Active / blocking |
| --- | --- |
| Area | Firmware / sealed DFU |
| Order | First — everything else waits on recovery |

Prompt

The sealed PineTime running Slate DFU image SHA 790822E97A78 does not advertise and could not be reset by button hold, because that image petted the bootloader WDT from the FreeRTOS tick path unconditionally. Recovery is user-driven (discharge → bootloader button hold), but the repo needs the procedure written down and the regression fenced off. Do three things: 1. Write docs/recovery-sealed.md: a step-by-step recovery runbook for a Slate soft-brick with no BLE. Base it on the pinetime-mcuboot-bootloader boot flow: on reset the bootloader shows the pine cone for ~5 s; keep holding the side button until the logo fills blue to revert to the previous (InfiniTime) image, or keep holding until red to load the recovery firmware (a stripped InfiniTime with OTA). Cover: forcing a reset via full discharge when WDT starvation is unavailable, catching the pinecone on the charger-induced boot, DFU-ing a known-good InfiniTime zip from recovery, and only then flashing a fixed Slate package. Cross-link docs/flash-sealed.md. 2. Verify the in-tree WDT fix chain end-to-end and document it in the runbook's "why this can't recur" section: slate::wdt::pet() in src/wdt.cpp returns without reloading RR0 while board::button_raw() is true, and every pet path funnels through it — vApplicationTickHook and vApplicationIdleHook in src/main.cpp, pet_service(), and configPOST_SLEEP_PROCESSING → slate_wdt_pet in config/FreeRTOSConfig.h. This mirrors InfiniTime SystemTask::Work(), which reloads the watchdog only when nrf_gpio_pin_read(PinMap::Button) == 0. 3. Add a host-side unit test (under tests/host) that fails if any code path reloads the WDT while the button reads pressed — e.g. compile wdt.cpp against a fake board::button_raw() and assert RR0 is untouched during a simulated hold. Do not change flash-map, MCUBoot, or DFU behaviour in this task. Record both bad package SHAs (790822E97A78, CC3F25A12AB2) in the runbook as known-bricking images.

### I-2 — Package and stage the fixed Slate DFU

| Source | issues.md — Active / blocking |
| --- | --- |
| Area | Firmware packaging |
| Order | Second — flash after I-1; carries N-2/N-3/N-5 |

Prompt

Prepare the post-recovery Slate DFU package. The fixes are already in tree; your job is to prove they are all present, build, and record the artifact. Steps: 1. Assert the fix set with greps and a short report: (a) src/wdt.cpp withholds RR0 reload while the button is held; (b) button enable is left high InfiniTime-style (src/button.cpp comment "Enable stays high", board::button_hw_init); (c) port/nrf52/src/port_rtc_tick.c increments exactly one FreeRTOS tick per RTC1 TICK event with no (COUNTER - xTaskGetTickCount()) catch-up in the ISR; (d) config/FreeRTOSConfig.h has configUSE_TICKLESS_IDLE 0. 2. Build per docs/flash-sealed.md: cmake -S . -B build/dfu -G Ninja -DCMAKE_TOOLCHAIN_FILE=cmake/toolchain-arm-none-eabi.cmake -DCMAKE_BUILD_TYPE=Release -DBOOTLOADER_PRESENT=ON, then targets slate_firmware and slate_dfu (imgtool --slot-size 475136, the InfiniTime contract — not Slate ECDSA signing). 3. Record the new slate-dfu.zip SHA-256 in issues.md under I-2 and in docs/flash-sealed.md, alongside the two known-bad SHAs, so the field operator can positively identify the fixed package. 4. Flash order stays: recovery/InfiniTime first (I-1), then this zip; confirm via amber bar → 10 s central connection → IMAGE_OK (kConfirmDwellMs in include/boot_util.hpp). Constraint: no functional code changes in this task — if any of the four asserts in step 1 fails, stop and report instead of fixing silently.

### I-3 — Tickless idle on RTC1: verification + soak plan before enabling

| Source | issues.md — Active / blocking |
| --- | --- |
| Area | port/nrf52 RTC tick, FreeRTOSConfig |
| Order | Late — only after sealed soak checklist |

Prompt

configUSE_TICKLESS_IDLE is 0 because the first enable regressed (tick ISR catch-up underflow → ISR spin → bootloader WDT revert at ~7 s). The suppress path in port/nrf52/src/port_rtc_tick.c was since rewritten. Before it can be enabled on sealed hardware, review and test it against the two reference implementations: 1. Diff against the Nordic/InfiniTime port (InfiniTime src/FreeRTOS/port_cmsis_systick.c, FREERTOS_USE_RTC branch). Under the mirror rule the stock port is the default: keep Slate's variant only if a host test demonstrates the stock catch-up failing in Slate's configuration (RTC1 shared with wall_clock, 1024 Hz tick); otherwise revert to the stock port verbatim. The differences to validate: InfiniTime's tick ISR auto-corrects with diff = (COUNTER - xTaskGetTickCount()) & portNRF_RTC_MAXTICKS and its suppress path calls vTaskStepTick(diff) for the full delta; Slate instead does one increment per TICK event and, in suppress, vTaskStepTick(diff - 1) + one xTaskIncrementTick() (Nordic Q&A 63828 pattern) precisely to avoid the 24-bit underflow spin. Confirm the Slate combination can never leave xTickCount ahead of a pending TICK event (double-count) or behind COUNTER (drift), including: wake exactly on CC0, early wake by another IRQ, diff == 0, diff == 1, 24-bit COUNTER wrap, and eTaskConfirmSleepModeStatus() == eAbortSleep. 2. Build a host-side simulation test (in tests/host) of vPortSuppressTicksAndSleep with a mocked RTC register block, covering the cases above plus the configPRE_SUPPRESS_TICKS_AND_SLEEP_PROCESSING 1 s cap and configPOST_SLEEP_PROCESSING → slate_wdt_pet (WDT always fed within the bootloader's ~7 s window, but still withheld during button hold — verify the hold-to-reset path works through a tickless sleep). 3. Check the CC0 programming margin: RTC COMPARE events can be missed if CC is set within ~2 counts of COUNTER (nRF52 RTC behaviour); configEXPECTED_IDLE_TIME_BEFORE_SLEEP is 2 — show this is sufficient or add an explicit guard. 4. Write the soak checklist into docs/freertos-tickless.md: sealed watch, ≥24 h: (a) button hold resets via bootloader WDT while idle-sleeping, (b) BLE connect/disconnect/reconnect stays healthy, (c) wall-clock drift vs phone < 2 s/day, (d) no cyan asserts, (e) paints continue. Only after that checklist passes may configUSE_TICKLESS_IDLE flip to 1 — do not flip it in this task.

### I-4 — Convert remaining local UI screens to readable scaled text

| Source | issues.md — Firmware UX |
| --- | --- |
| Area | src/local_ui.cpp |
| Order | Mid — before further sealed experiments |

Prompt

src/local_ui.cpp: build_face already uses text_big (op TEXT_SCALED 0xE0, length-prefixed extension range) but build_notifs, build_settings, build_alert and build_disconnected still emit 3×5 font-0 TEXT via text_digits, which is unreadable on the 240×240 panel. Convert them: 1. Replace every text_digits call in those four builders with text_big at scale ≥3 for body text (the clock face uses scale 8 for HH:MM, 3 for date/steps — follow that hierarchy). Re-layout each screen's fixed coordinates so scaled runs fit 240 px; note the in-file warning that a centred run wider than the panel yields a negative x and is rejected by the validator, so left-align long lines like the face's diag overlay does (scale 2, LEFT). 2. Respect the font-0 limitation (codepoints 45..58 — digits plus -./: only, no A–F); keep all strings numeric. 3. Keep sdp::op usage within the frozen base opcodes and the 0xE0–0xEF extension range; TEXT_SCALED payloads carry a u16 length after the opcode — reuse the existing text_big writer, don't hand-roll. 4. Check the display-list size budget: builders write into a caller-provided buffer and return 0 on overflow (W::ok). Scaled notif rows at scale 3 with 6 visible rows must still fit — measure and, if needed, reduce visible rows or scale. 5. Update or add host-side golden tests for the four builders (the repo convention: everything BLE/SDP-facing gets a desktop test), and bump any goldens shared with the companion Kotlin DSL only if these local screens are covered there. Acceptance: no text_digits call sites remain except intentionally tiny markers; all four screens legible at arm's length; host tests pass.

### I-5 — Battery percent shows 0 while charging

| Source | issues.md — Firmware UX |
| --- | --- |
| Area | battery_hw / battery / local face |
| Order | Mid — pairs with N-7 item 3 |

Prompt

Symptoms: on charge the face shows the charge bolt but 0 percent; percent is 0 until the first valid SAADC sample. Current code: src/battery_hw.cpp samples once in init(); src/main.cpp resamples only every 60 s; src/battery.cpp maps 3.30–4.20 V linearly and returns 0 when sample_valid() is false — indistinguishable from a genuinely flat battery. Mirror InfiniTime's BatteryController behaviour: 1. Resample on charge events. InfiniTime calls batteryController.ReadPowerState() + a voltage measurement on OnChargingEvent (charging-pin GPIOTE toggle) as well as on a periodic timer. Add an immediate power::sample_battery_adc() → battery_hw::set_adc_raw() when the charging state toggles (hook it where local_core.cpp Core::poll_battery() detects chg != was, or via a pin-sense event if available). Also shorten the steady-state cadence from 60 s toward InfiniTime's periodic measurement, provided the SAADC busy-wait (≤10 ms in power.cpp) stays acceptable in the app loop. 2. Distinguish "unknown" from "0 %". Give battery::percent() an explicit invalid signal (e.g. return 0xFF or add percent_valid()), and render a placeholder instead of 0 until the first valid sample (font 0 has - at codepoint 45, so -- is available). Make sure the OTA/DFU 30 % battery gates (ota_xfer, companion preflight) treat "unknown" as blocked, not as 0-and-blocked-with-wrong-message. 3. Adopt InfiniTime's charging clamp and hysteresis — battery measurement is low-level, so under the mirror rule this is required, not optional: they clamp charging display to 99 % until full, and only let percent move up while plugged / down while unplugged, using a 6-point curve {3500:0, 3616:3, 3723:22, 3776:48, 3979:79, 4180:100} (mV→%) rather than a straight line. Port the curve into battery.cpp behind the existing hook interface so the host tests can cover it. Note InfiniTime's ADC math differs (gain 1/4, ×8×600/1024) — Slate's adc * 2000 / 1241 conversion must be validated against a multimeter before reusing their curve points verbatim. Acceptance: plugging in updates percent within ~1 s; watch never displays a numeric 0 while a valid sample says otherwise; host test covers curve, clamp, hysteresis, and the unknown state.

### I-6 — IMAGE_OK confirm vs the single BLE connection slot

| Source | issues.md — Firmware UX |
| --- | --- |
| Area | boot_util / companion / field process |
| Order | Early — with I-16 contention tooling |

Prompt

Confirming a trial image requires any central to hold the only connection for kConfirmDwellMs (10 s, include/boot_util.hpp); Gadgetbridge/Amazfish auto-reconnect can occupy the slot, and operators can miss the amber bar entirely. InfiniTime handles this with an explicit user action (Settings → Firmware → Validate, FirmwareValidator writes the IMAGE_OK word). Confirm mechanics sit at the boot/DFU layer, where the standing rule is to mirror InfiniTime — so the dwell design must be treated as the project's one documented exception, kept because it proves the radio can be reached before the point of no return, whereas InfiniTime's manual Validate assumes a local settings UI the thin client deliberately lacks (see docs/flash-sealed.md). Record it as such in the I-9 parity table, and improve the visibility and conflict handling around it rather than the mechanism: 1. Firmware: expose trial/confirm state to the companion. Add a read-only status the companion can query on connect (extend the HELLO/diag path in session.cpp or a CONTROL op — wire constants only in include/sdp_opcodes.hpp, new values in the 0xE0–0xEF-skippable extension space): {needs_confirm, dwell_ms_remaining} from boot::needs_confirm() and tick_confirm's timer. Do not change confirm semantics. 2. Companion: after any successful connection, surface a prominent "image on trial — keep connected, N s to confirm" countdown, then a "confirmed — image is permanent" state change. If HELLO succeeds but the state never clears, warn. 3. Companion conflict detection: before sealed-DFU or first-connect flows, query BluetoothManager.getConnectedDevices(GATT) for the watch address; if another app holds it (or connects fail while the watch is advertising), show the explicit remediation from docs/flash-sealed.md: disable Gadgetbridge/Amazfish auto-reconnect or unpair, then retry. Reuse this in the I-16 work. 4. Update docs/flash-sealed.md step 8 to mention the in-app countdown. Acceptance: an operator can tell from the phone, without looking at the watch, whether the image is trial or confirmed, and gets an actionable message when another app owns the slot.

### I-7 — Nordic DFU reports failure on a successful swap

| Source | issues.md — Firmware UX |
| --- | --- |
| Area | Companion sealed DFU client |
| Order | Mid |

Prompt

companion/app/src/main/java/slate/app/ota/NordicLegacyDfuClient.kt already treats link-loss during ACTIVATE as success (resetDuringActivate), but operators still see "failed" toasts when the watch resets at other legitimate points after the image is fully transferred (GATT status 8, supervision timeout — exactly what LinkLostException's comment describes). Tighten the classification and add post-DFU verification: 1. Introduce an explicit transfer phase state (CONNECTING / TRANSFERRING / IMAGE_COMPLETE / ACTIVATING) in the client. Any LinkLostException at IMAGE_COMPLETE or later is not a failure: report "image transferred; watch is swapping — verify on the watch" instead of an error. Before IMAGE_COMPLETE, keep failing hard. Keep an explicit DFU error-response opcode as failure in every phase (the existing OP_VALIDATE/response path). 2. Add a post-DFU verification step in SealedDfuService.kt: after the link drops post-IMAGE_COMPLETE, scan for up to ~90 s for the device readvertising — either Slate's service UUID or an InfiniTime advertiser — and upgrade the final notification to "watch rebooted and is advertising (Slate/InfiniTime)". MCUBoot swaps take tens of seconds on this hardware; pick the timeout generously and surface progress. 3. Reword the failure copy that remains: it must tell operators to check the watch face before trusting the phone (mirrors the note in issues.md I-7). 4. Unit-test the phase classification with the existing event-channel fakes (the client is already structured around an Event channel — simulate disconnects at each phase). Acceptance: a transfer that completes and then loses the link never shows a red failure state; genuine mid-transfer drops still do.

### I-8 — Harden sealed-DFU target classification

| Source | issues.md — Firmware UX |
| --- | --- |
| Area | Companion preflight |
| Order | Mid — with I-7 |

Prompt

SealedDfuPreflight.classify (used by SealedDfuProbeActivity.kt) is a heuristic: MCUBoot has no BLE, so the phone cannot prove the bootloader layout. The residual risk is accepted, but narrow it: 1. Positive identification before send: when connected to the target, require the Nordic legacy DFU service (InfiniTime DfuService UUID 00001530-1212-EFDE-1523-785FEABCD123) and read DIS (Device Information Service) strings if present. Classify: InfiniTime (DIS match or adv name InfiniTime), InfiniTime-recovery, unknown-legacy-DFU. Only InfiniTime/recovery proceed normally; "unknown" requires a typed confirmation showing the device fingerprint (name, address, DIS strings, advertised services). 2. Package-side checks stay strict: keep NordicDfuPackage.kt rejecting non-0x0052 device types, SoftDevice/bootloader payloads, and non-MCUBoot images (slate-mcuboot-image.bin with MCUBoot header magic). Add a check that the image's MCUBoot header img_size fits the InfiniTime primary-slot contract (475136 minus header/trailer) so an oversized image can't be sent toward a smaller-slot custom bootloader. 3. Document the remaining irreducible risk in docs/flash-sealed.md: a custom bootloader exposing the same DFU service with a different secondary map can still be bricked; the mitigation is the typed-confirmation gate. 4. Add unit tests for the classifier verdicts including the new "unknown → confirm" path.

### I-9 — InfiniTime low-level divergence audit

| Source | issues.md — Architecture |
| --- | --- |
| Area | Boot, DFU, BLE, power parity audit |
| Order | Ongoing — documentation only |

Prompt

Standing policy (CLAUDE.md): mirror InfiniTime for boot, DFU, flash map, WDT/button, BLE bring-up; differ only at the SDP layer. Produce docs/infinitime-parity.md: a table auditing every low-level behaviour against InfiniTime main, with columns {area, InfiniTime behaviour + file ref, Slate behaviour + file ref, verdict: aligned / mirror-gap (fix Slate to match InfiniTime — the default for anything low-level) / documented exception (allowed only with a sealed-watch rationale recorded in the table)}. Cover at minimum: - Advertising: InfiniTime NimbleController::StartAdvertising(): fast adv itvl 32–47 (0.625 ms units, ~20–29 ms) for ~30 s (fastAdvCount < 15 × 2000 ms adv bursts), then slow 1636–1651 (~1.02 s); device name in the scan response, not adv data; adv payload carries HRS uuid16 + DFU uuid128; appearance 0xC2 (watch); adv restarts on disconnect, on failed connect (event->connect.status != 0), and RestartFastAdv at wake. Slate src/ble_nimble.cpp advertises BLE_HS_FOREVER with default intervals — adopt InfiniTime's fast/slow cadence, scan-response name placement and restart rules outright; advertising is low-level bring-up, so the verdict is mirror, not decide (it is also battery-relevant). - WDT: InfiniTime watchdog.Setup(7, SleepBehaviour::Run, HaltBehaviour::Pause); reload gated on button-released at ~100 ms cadence in SystemTask::Work, vs Slate's tick-hook pet at 1024 Hz — verify Slate's CONFIG sleep/halt bits match and note the cadence difference. - Button: enable pin driven high permanently; sense GPIOTE toggle with pulldown; release detected via nrf_gpio_pin_read == 0. - Boot/confirm: InfiniTime FirmwareValidator writes the IMAGE_OK word as 1 (Slate boot_util.cpp already matches — keep the rationale comment); manual Validate UX vs Slate's 10 s dwell (the one documented exception; link I-6). - Power: HRS3300 disabled at boot (heartRateSensor.Init(); Disable()), SPI + SpiNorFlash sleep when the display sleeps (guarded by BootloaderVersion::IsValid() — old bootloaders can't re-init sleeping NOR flash: check Slate's XT25 sleep path against this brick vector), touch panel sleep except double-tap wake, ChargingEvent → GoToRunning + measure. - Battery: measurement timing and curve (link I-5). - CTS/time: InfiniTime runs a CTS client + server with service discovery deferred ~3 s after connect (link I-12). - DFU service behaviour during transfer: BleFirmwareUpdateStarted → wake lock; validated → NVIC_SystemReset(). For each mirror-gap verdict, file a follow-up entry in issues.md. Do not change code in this task.

### I-10 — FreeRTOS task topology split (design doc)

| Source | issues.md — Deferred |
| --- | --- |
| Area | Scheduler / roadmap §3.1 |
| Order | Late — N-1 is its first stage |

Prompt

Roadmap §3.1's display / link / sensors / system split is deferred; today one 768-word app task (prio idle+2, src/main.cpp) does UI, WDT, session and core tick, beside NimBLE ll/host and the timer daemon. Write docs/task-topology.md — a design + migration plan, no code: 1. Reference topology: InfiniTime runs MAIN/SystemTask (350 words, prio 1, 10-deep byte queue), a DisplayApp task, HeartRateTask, and NimBLE tasks; ISR-safe messaging via PushMessage choosing xQueueSend vs xQueueSendFromISR on SCB->ICSR VECTACTIVE. Adopt the same queue-of-enum message pattern per task. 2. Constraints: ≤54 KiB static+heap with ≥6 KiB slack (CI gate), configTOTAL_HEAP_SIZE 16 KiB already tight (NimBLE eventq history in config/FreeRTOSConfig.h comments), every task documents its stack and high-water marks are checked in debug (uxTaskGetStackHighWaterMark is enabled). 3. Deliverables in the doc: proposed task set with priorities/stack budgets summing inside the RAM gate; which current app_loop responsibilities move where — the WDT pet must stay on a path that survives any single wedged task (it currently lives in the tick + idle hooks, which is exactly that property; say why it stays); queue depths and message enums; migration order (suggest: extract link first since session/BLE callbacks already marshal, then display); rollback plan per stage (each stage must boot on sealed hardware and pass the freertos_smoke proof). 4. Explicitly list what does NOT change: WDT withhold semantics, RTC1 tick ownership, NimBLE task config.

### I-11 — HRS3300 driver + Heart Rate Service (behind the existing flag)

| Source | issues.md — Deferred |
| --- | --- |
| Area | BLE / sensors (HRS3300) |
| Order | Late — once bring-up is stable |

Prompt

include/ble_gatt.hpp has heart_rate = false pending an HRS3300 driver. Implement the driver + GATT plumbing, keeping it flag-off by default: 1. Driver (src/hrs3300.cpp, C++ class per repo conventions, no dynamic alloc after init): I2C addr 0x44, registers per InfiniTime drivers/Hrs3300.cpp — ENABLE (0x01), PDRIVER (0x0C), RES (0x16), HGAIN (0x17); init sequence then immediate Disable() (PDRIVER 0x00), exactly like InfiniTime's boot (heartRateSensor.Init(); heartRateSensor.Disable();). The chip powers on enabled — power.cpp hrs_sleep() already sleeps it at boot; make the driver the single owner of that responsibility and redirect the ad-hoc sleep. All TWI ops through twi:: with timeouts (bus rule from CLAUDE.md). 2. Measurement path: defer the PPG algorithm — expose raw ALS/HRS readings and a stub bpm() returning invalid; document that InfiniTime's Ppg.cpp DC/AGC algorithm is the follow-up. 3. GATT: standard HRS 0x180D with Heart Rate Measurement 0x2A37 notify, gated by the existing heart_rate flag in ble_gatt.cpp; advertise the uuid16 only when the flag is on (InfiniTime puts the HRS uuid16 in adv data). Respect SLATE_BLE_MAX_CONNECTIONS 1 and the mbuf budgets in docs/ble.md. 4. Tests: host-side unit test for the register sequences (mock TWI) and for the GATT payload encoding (flags byte + u8 bpm). 5. RAM gate: driver + service must fit inside the 54 KiB budget — report the delta from the link map. Acceptance: flag off → binary behaviour unchanged except HRS sleep ownership; flag on → service enumerable, notifications carry stub values; sensor asleep whenever the flag is off or nobody subscribes.

### I-12 — Current Time Service (CTS) for non-companion time sync

| Source | issues.md — Deferred |
| --- | --- |
| Area | Time sync (GATT CTS) |
| Order | Late — once bring-up is stable |

Prompt

Time sync today is companion-only: CONTROL op 0x20 + u32 LE epoch (companion/sdp-core/.../TimeSync.kt ↔ src/main.cpp). Add standard GATT CTS so Gadgetbridge/anything can set time, mirroring InfiniTime: 1. Implement a CTS server (service 0x1805, Current Time char 0x2A2B read/write) in src/ble_gatt.cpp — InfiniTime's CurrentTimeService accepts the exact-time-256 write (year u16 LE, month, day, hour, min, sec, day-of-week, fractions256, adjust reason) and sets its DateTime controller. Map writes onto wall_clock the same way CONTROL 0x20 does; validate all lengths/fields and reject-and-resync per the BLE parser rule in CLAUDE.md. 2. Optionally (second stage, InfiniTime parity): a CTS client that queries the central's CTS after connect, with discovery deferred ~3 s like InfiniTime's bleDiscoveryTimer, to avoid host/target discovery collisions. Note in code why the delay exists. 3. Precedence rule: companion CONTROL 0x20 wins over CTS when both fire (last-writer-wins is acceptable; document it). Keep the wire constant 0x20 untouched in include/sdp_opcodes.hpp. 4. Host-side tests: valid write sets clock, short/oversized writes rejected, month/day bounds enforced. 5. Verify RAM delta against the CI gate.

### I-13 — Prove channel-5 SDP OTA end-to-end on hardware

| Source | issues.md — Deferred |
| --- | --- |
| Area | ota_xfer + companion OTA UI |
| Order | After I-1/I-2 and confirmed boot |

Prompt

ota_xfer (chunked, resumable, SHA-256 verified, 30 % battery gate — include/ota_xfer.hpp) exists but has never completed on a durable, confirmed Slate install. After I-1/I-2 clear, run and document the proof. Prepare everything now: 1. Write docs/ota-verification.md: the test matrix — happy path (full transfer → MCUBoot swap → amber → confirm), resume after link drop at 25/50/75 %, resume after phone app kill, battery-gate refusal below 30 % and "unknown battery" refusal (link I-5), SHA mismatch rejection, and the IMAGE_OK interplay (OTA must refuse to start while the current image is still unconfirmed — verify this guard exists in ota_xfer.cpp/ota_slot.cpp; add it if missing). 2. Add instrumentation so failures are diagnosable on sealed hardware: transfer progress + last error surfaced through the diag overlay (local_ui.cpp diag line) and RTT; companion-side per-chunk log with offsets. 3. Host-side: extend the existing desktop tests with a full simulated transfer including forced resumption points and a corrupted-chunk case, so the on-watch run only validates radio + flash behaviour, not protocol logic. 4. Record results per matrix row in the doc; any failure becomes a new issue in issues.md. Preferred after I-1/I-2; do not attempt on the soft-bricked unit.

### I-14 — RAM headroom watch (~93 % of prod link map)

| Source | issues.md — Watch |
| --- | --- |
| Area | Linker / CI RAM gate |
| Order | Ongoing |

Prompt

The hard gate is static+heap ≤ 54 KiB with ≥6 KiB slack; heap history shows NimBLE eventq starvation turning into sealed-watch cyan asserts (queue.c:1513, see config/FreeRTOSConfig.h comments). Make regressions visible before they brick anything: 1. CI delta reporting: extend the RAM gate (SLATE_RAM_LENGTH 0x10000 in CMakeLists.txt plus whatever script enforces the 54 KiB rule — locate it first) to parse the prod link map and emit a per-section breakdown (.data, .bss, heap, per-task stacks, NimBLE pools) with a stored baseline; fail CI on >512 B unexplained growth even inside the gate, warn at slack <8 KiB, fail at <6 KiB. 2. Runtime watermarks: in debug builds, log xPortGetMinimumEverFreeHeapSize() and each task's uxTaskGetStackHighWaterMark() periodically via RTT, and expose worst-case values in the diag overlay so sealed soaks capture them (follow the diag_stall_ms pattern in local_ui.cpp). 3. Malloc-failure path: vApplicationMallocFailedHook paints red via boot_diag::fatal_paint_and_hang — confirm the hang loop lets the bootloader WDT expire (pet withheld) so a sealed watch reverts/reboots with the colour visible rather than hanging forever; align semantics with wdt::fatal_starve. 4. Document the NimBLE heap sizing rationale (16 KiB, bisect 18 KiB) in docs/ble.md where the mbuf math already lives.

### I-15 — Companion UX when the watch is not advertising

| Source | issues.md — Companion / ops |
| --- | --- |
| Area | Companion CDM + link service |
| Order | Mid — shares classifier with I-7/I-16 |

Prompt

CDM associate / "Start reconnect" spin forever against a silent radio (soft-brick, or watch on InfiniTime while the companion expects Slate). Make the companion diagnose instead of confuse: 1. In the associate/reconnect flows (AssociationHelper.kt, LinkForegroundService.kt), add a bounded scan phase: if the target address (or any Slate-service advertiser) isn't seen within ~30 s, stop and show a state page: "Watch not advertising as Slate" with three branches — (a) watch on InfiniTime → detected when an InfiniTime-named / DFU-service advertiser is seen → offer the sealed-DFU flow directly (SealedDfuProbeActivity); (b) another app may hold the connection → run the I-6/I-16 occupancy check; (c) nothing heard at all → link to the I-1 recovery runbook (bootloader blue/red), with the discharge caveat. 2. startObservingDevicePresence (API 31+) stays for background reconnect, but foreground flows must not rely on it for feedback — CDM presence callbacks are silent when the radio is dead; say so in a code comment. 3. The sealed-installer entry point should reuse the same scan classifier so "Select InfiniTime / recovery (CDM)" pre-checks that an InfiniTime-ish advertiser exists before opening the CDM chooser. 4. Tests: unit-test the classifier on synthesized scan results (Slate adv, InfiniTime adv, silence).

### I-16 — Multi-app BLE contention (Gadgetbridge et al.)

| Source | issues.md — Companion / ops |
| --- | --- |
| Area | Field process / companion messaging |
| Order | Early — with I-6 |

Prompt

SLATE_BLE_MAX_CONNECTIONS 1 (include/slate_nimble_cfg.hpp): any other central blocks HELLO, confirm, OTA and DFU. Build detection + guidance instead of relying on folklore: 1. Occupancy detector (shared with I-6 step 3 and I-15): BluetoothManager.getConnectedDevices(BluetoothProfile.GATT) filtered to the watch address tells you when this phone holds the link via another app; a watch that is bonded-but-silent while not advertising suggests a foreign central. Wrap both signals into one LinkContention check with a human-readable verdict. 2. Run the check before: associate, reconnect, sealed DFU, OTA, and the confirm countdown. On contention, show app-specific remediation: Gadgetbridge → disable auto-reconnect or remove device; Amazfish → disconnect; nRF Connect → disconnect tab. Keep the copy in one place. 3. Firmware: on BLE_GAP_EVENT_DISCONNECT Slate resumes advertising (src/ble_nimble.cpp "Resume advertising for the next central") — verify it also resumes after a failed connect attempt (InfiniTime restarts adv on event->connect.status != 0 in OnGAPEvent) so a foreign central's failed attempt can't leave the radio silent; add the case if missing, with a host-side test if the GAP event path is testable on desktop. 4. Document the one-slot reality prominently in the companion's troubleshooting screen and cross-link docs/flash-sealed.md step 7. Acceptance: every blocked flow names the blocker within seconds instead of timing out silently.

## New issues from the full-repo audit (N-series)

From reading sdp_frame.cpp, sdp_parser.cpp, session.cpp, main.cpp, ble_nimble.cpp, ble_link.cpp, spi_bus.cpp, twi.cpp, the renderer, and the companion (SlateGattClient, AndroidJsEngine, ScriptRuntimeHost, RepoManager, RepoHttp, Compositor). All fixes below preserve the core concept: the phone pushes display lists, the watch renders them and returns element-level input events, with a resilient local core. Positive audit notes first: the SDP parser's per-opcode validation is genuinely thorough (reject-and-resync, palette/coord/enum checks, skippable 0xE0–0xEF extensions); the repo pipeline verifies Ed25519 index signatures + per-package SHA-256; the JS engine fails closed when the 4 MB isolate heap cap is unsupported; golden-file tests exist and run (91 tests in sdp-tests).

### N-1 — Display lists are parsed AND rendered on the NimBLE host task (data race + stack risk)

| Source | Full-repo audit — critical |
| --- | --- |
| Area | ble_nimble / ble_link / main / session |
| Order | After the ride-along fixes; first stage of I-10 |

Prompt

Severity: critical — this is a correctness bug in the thin-client hot path, not deferred design. Trace: NimBLE host task executes rx_access (src/ble_nimble.cpp) → Link::on_rx_write (src/ble_link.cpp) → on_app_message (src/main.cpp) → session::Manager::on_display → apply_list → g_interp.push_list — i.e. the full SDP parse, tile render, and SPI DMA to the ST7789 run on the NimBLE host task, synchronously inside a GATT write callback. Meanwhile the app task concurrently calls g_core.show_current() → core_push_list → the same g_interp/g_renderer, and g_input.set_hits(...) swaps the hit-rect array under the input poller. Shared mutable state with no lock: interpreter, renderer tiles + dirty tracking, g_session fields, g_local_owns_screen, hit rects. Consequences: torn renders/hit-tests, and a full-screen redraw (~115 ms at 8 MHz) blocking the BLE host task — delaying connection events, heartbeats and credits that Slate itself depends on. The NimBLE host stack also wasn't sized for a render path. Fix with the InfiniTime pattern (queue to the owning task; their GATT callbacks only PushMessage to SystemTask/DisplayApp): 1. In on_app_message (or better, inside Link), stop calling session/interpreter directly from the host task. Copy the reassembled message into a queue slot and xQueueSend a descriptor to the app task; the app task drains the queue in app_loop and performs session dispatch + parse + render there. Note the current message pointer aliases the Reassembler's internal buf_, so the copy is mandatory once processing is deferred. 2. RAM budget the queue against the 54 KiB gate: sdp::frame::kMaxMessageBytes is 4096, so a naive 2-deep queue of full messages costs 8 KiB — too much. Options: single 4 KiB slot + drop-and-count when busy (SDP has credits — withhold the credit until the slot frees, so a well-behaved companion never overruns), or two slots of 2 KiB with large-message spill. Justify the choice in a comment and report the measured RAM delta. 3. CONTROL/INPUT/system messages are small — either the same queue with a small-copy fast path, or a second shallow queue. Keep ordering guarantees per channel. 4. Credits/backpressure: send_credit() currently fires from the host task after apply; after the move it must fire from the app task after the deferred apply completes, which is also more honest flow control. 5. Add a host-side test simulating concurrent host-task ingest + app-task local renders to prove the interpreter is only ever driven from one context. This partially front-runs the I-10 task split — implement it as "the link→app handoff", the first stage of that roadmap, rather than a throwaway.

### N-2 — Watchdog cannot catch a wedged app task (pet lives in ISR context)

| Source | Full-repo audit — high |
| --- | --- |
| Area | wdt / main.cpp tick+idle hooks |
| Order | Ride along with the I-2 flash |

Prompt

Severity: high, sealed-watch critical. slate::wdt::pet() is called from vApplicationTickHook and vApplicationIdleHook (src/main.cpp). Both keep running when the app task deadlocks (e.g. stuck in a busy-wait — see N-5), so the bootloader WDT stays fed and a wedged watch never resets on its own; only a 7–8 s button hold (or a flat battery) recovers it. InfiniTime reloads the WDT from inside SystemTask::Work()'s ~100 ms state-update loop — a wedged main task there starves the dog and reboots within 7 s. WDT behaviour is squarely low-level, so mirror that outright rather than inventing a Slate-specific mechanism: 1. Move the reload into the app task: call wdt::pet() (still gated on button-released) once per app_loop iteration in src/main.cpp — the loop runs every 20 ms (200 ms ambient), the direct analogue of InfiniTime's 100 ms cadence against the same 7 s bootloader dog. 2. Remove the pet from vApplicationTickHook and vApplicationIdleHook. A wedged app task then starves the WDT and the bootloader resets within ~7 s, exactly like InfiniTime. Keep the beat/stall telemetry in the tick hook (g_beat_stall_ticks / g_max_stall_ms) — it stays useful for diag_stall_ms — but it no longer touches the WDT. 3. Keep configPOST_SLEEP_PROCESSING → slate_wdt_pet for the future tickless path (I-3): sleeps are capped at 1 s precisely so the dog is fed across them while the app task is blocked in vTaskDelay. 4. Audit app-task operations that could legitimately block the loop for a substantial fraction of 7 s — XT25 block erases in ota_xfer/asset_xfer, LittleFS GC, long SPI pushes — and either bound them per iteration or insert explicit pets inside them (InfiniTime does the same implicitly by keeping such work off SystemTask). Document the worst-case loop stall next to the pet call. 5. Update the CLAUDE.md concrete example and the issues.md R-3 note: the tick path no longer pets at all, which satisfies "do not 'always pet' from the tick ISR" by construction; the button-hold withhold in wdt::pet() is unchanged. 6. Host-side test: fake loop iterations petting normally; simulate a wedge (no iterations) and assert no reload happens from any hook; simulate button-held and assert reload is withheld even while the loop runs. Record the outcome in the I-9 parity table as aligned.

### N-3 — `now_ms()` wraps at ~71.6 minutes and breaks session timing

| Source | Full-repo audit — high |
| --- | --- |
| Area | main.cpp / session timing |
| Order | Ride along with the I-2 flash |

Prompt

Severity: high, user-visible. static std::uint32_t now_ms() { return board::micros() / 1000u; } (src/main.cpp), and board::micros() is std::uint32_t (TIMER1). micros() wraps mod 2³², so now_ms jumps from 4,294,967 to 0 every ~71.6 min — and because the wrap point isn't 2³², unsigned subtraction like now_ms - last_hb_ms_ is not modular-consistent across it: one sample after the wrap yields an elapsed of ~4.29 billion ms. Consumers: session::Manager::tick heartbeat logic (5 × 2 s misses → pop_remote_all(TIMEOUT) — the remote screen spuriously pops to the local face mid-session, a direct thin-client UX break), stale marking, boot::tick_confirm's dwell timer, Core::tick cadences, and the 60 s battery resample. Roughly once every 71.6 minutes of uptime, at least one of these misfires. 1. Replace now_ms with a monotonic 64-bit source: under FreeRTOS derive from xTaskGetTickCount() (1024 Hz, 32-bit → still wraps at ~48.5 days; use rtc_hw's overflow-extended tick counter that wall_clock already maintains for a true u64), falling back to a u32-extension of micros() for bare-metal builds. Keep the return type u32 ms only if you make the wrap point 2³² so modular subtraction works — otherwise return u64 and let call sites keep u32 deltas. 2. Audit every now_ms/elapsed subtraction in main.cpp, session.cpp, local_core.cpp, boot_util.cpp for wrap assumptions; button.cpp uses micros() deltas cast through int32_t, which is mod-2³²-safe — leave it but note why. 3. Host-side regression test: drive session::Manager::tick across the old wrap boundary (e.g. last_hb at 4,294,000 ms, now at 500 ms) and assert no spurious heartbeat pop; same for tick_confirm. 4. While in there: on_app_message decodes CONTROL op 0x20 with a raw literal in main.cpp — the wire-constant rule says it belongs in include/sdp_opcodes.hpp (control_op::TIME_SYNC); fix the hygiene without changing the wire value.

### N-4 — Frame reassembler: per-channel state but ONE shared 4 KiB buffer

| Source | Full-repo audit — medium |
| --- | --- |
| Area | sdp_frame reassembler |
| Order | With N-6 |

Prompt

Severity: medium (latent corruption). sdp::frame::Reassembler (include/sdp_frame.hpp, src/sdp_frame.cpp) keeps ChanState ch_[8] per channel but a single buf_[kMaxMessageBytes]. Two interleaved multi-fragment messages on different channels — entirely legal-looking given the per-channel sequence tracking, and realistic once OTA chunks (channel 5) interleave with DISPLAY lists (channel 1) or asset transfers (channel 4) — write into the same buffer and silently corrupt each other. Today it "works" because the companion serializes GATT writes message-by-message, but nothing on the watch enforces that, and a malicious or buggy central must not be able to corrupt a display list mid-reassembly (BLE-facing parser rule in CLAUDE.md). Choose and implement one, with the RAM gate in mind: 1. Enforce single-in-flight (recommended, zero RAM): when a FIRST fragment arrives on channel B while channel A has active state, treat it as protocol violation — reset the older channel's state and count a drop (reject-and-resync, never fault). Document in the §4.2 framing spec section of the roadmap doc that multi-fragment messages must not interleave across channels, and add the matching rule to the companion encoder (fragment_message callers / the Kotlin frame writer in sdp-core) plus a golden test proving the encoder never interleaves. 2. Or per-channel buffers for the channels that legitimately stream large messages (DISPLAY, ASSET, OTA) — only if the RAM budget allows; smaller channels (CONTROL, INPUT) can share a slot since their messages are single-fragment. Either way: extend tests/host/test_sdp_frame.cpp with interleaved-channel cases (A-first, B-first, B completes first, B aborts A, reserved-channel mixed in), asserting no cross-contamination of delivered messages. Keep FrameStatus semantics and the frozen wire format unchanged.

### N-5 — SPI transmit busy-waits forever; TWI recovers but SPIM cannot

| Source | Full-repo audit — medium |
| --- | --- |
| Area | spi_bus / st7789 / xt25 callers |
| Order | Ride along with the I-2 flash |

Prompt

Severity: medium (freeze vector, compounds N-2). spi::transmit/transfer (src/spi_bus.cpp) spin on while (EVENTS_END == 0) {} with no timeout. A wedged SPIM transaction (peripheral disabled mid-flight by a power::buses_idle race, errata, or EMI) hangs the calling task inside the bus mutex — display, external flash (LittleFS), OTA writes all stop, and with today's WDT behaviour (N-2) the watch freezes forever instead of resetting. Contrast src/twi.cpp, which has wait_event(timeout) + recover_bus() — the CST816S sleep behaviour forced good hygiene there; give SPI the same. 1. Add a bounded wait (µs-scale via board::micros(); a 255-byte chunk at 8 MHz is ~255 µs, so a 5 ms cap is generous) to both EVENTS_END loops. 2. On timeout: stop/disable/re-enable SPIM0, reassert pin config, deassert both CS lines (display and flash — the shared-bus rule says exactly one CS asserted, and a wedged transfer may leave one low), bump a diag counter surfaced like the mbuf stats, and return an error. 3. Propagate failure: transmit/transfer become bool; audit callers (st7789.cpp, xt25.cpp, glyph_cache, LittleFS hooks) to fail their operation cleanly rather than render garbage — a failed tile push should mark the rect dirty for retry, a failed flash op should return an LFS error. 4. While in the file: the CS-discipline and non-reentrancy checks are plain assert(...), compiled out under Release (-Os; CMake Release defines NDEBUG). Replace with an always-on lightweight check that feeds boot_diag/RTT in release builds, since a CS violation on the shared display+flash bus is precisely a sealed-watch failure you'd want reported (ties into I-14's diag work). 5. Host tests where feasible (the register block is accessed via nrf::reg — mockable); at minimum, unit-test the timeout math and the caller error paths. 6. Policy note: the fully mirrored alternative is adopting InfiniTime's IRQ-driven SpiMaster structure wholesale. The bounded-wait fix above is the proportionate step now; if this driver keeps diverging in behaviour, escalate to the full mirror and record it in the I-9 table.

### N-6 — HELLO_OFFER encoder has unguarded buffer writes

| Source | Full-repo audit — low |
| --- | --- |
| Area | session.cpp HELLO_OFFER encoder |
| Order | With N-4 |

Prompt

Severity: low (robustness). session::Manager::encode_hello_offer (src/session.cpp) builds into std::uint8_t tmp[160]; the push lambda bounds-checks, but the put_u16(tmp + n, ...); n += 2; pairs and fill_opcode_bitmap(tmp + n); n += 32; do not. Today the payload fits; grow profile::kCatalog (names up to kMaxProfileNameLen, 4 fixed bytes each) or the bitmap and this becomes a silent stack-buffer overflow in the watch's outbound hello — not attacker-controlled, but exactly the class of bug the project style forbids. 1. Make every write go through capacity-checked helpers (extend the push pattern with push_u16 / push_bytes that set an ok flag), return 0 on overflow like the local-UI writer W does. 2. Add a static_assert (or host test) computing the worst-case encoded size from profile::kCatalogCount × (4 + kMaxProfileNameLen) + fixed fields against the buffer size, so catalog growth fails the build, not the watch. 3. Host test: encode with the current catalog, assert byte-exact golden (this doubles as companion-side decoder coverage — the Kotlin session parser should get the same fixture).

### N-7 — Companion hardening niggles (grouped)

| Source | Full-repo audit — low/medium |
| --- | --- |
| Area | Companion: script host, repo client, DFU gate |
| Order | Opportunistic |

Prompt

Three small companion items, one prompt, no behaviour changes to the thin-client contract: 1. ScriptRuntimeHost.HOST_HELD = ScriptPermission.entries.toSet() — the host asserts it holds every permission, so effective sub-app gating rests solely on installed.permissions. That works, but it means a future permission added for a privileged internal app is silently grantable to store apps too. Split into HOST_HELD (what the host can technically provide) vs a per-source ceiling (bundled/official/third-party), enforced in JsSlateAppEndpoint binding setup; log at registration which permissions were requested vs granted. Keep the CLAUDE.md rule intact: whitelisted bindings only, no reflection/filesystem/raw Android APIs. 2. RepoHttp redirects: instanceFollowRedirects = true with a post-hoc conn.url.protocol != "https" check is correct for HttpURLConnection (it refuses cross-protocol redirects anyway), but add a redirect-count/self-host policy note and a unit test with a mock server so the downgrade guard doesn't silently rot if the HTTP stack is ever swapped. 3. DFU/OTA battery gate vs unknown battery (companion side of I-5): NordicLegacyDfuClient.checkBatteryIfAvailable treats a missing Battery Service as "fine, proceed". After the firmware exposes an explicit invalid-battery state, prefer blocking sealed DFU when the level is unknown and the watch reports not-charging, with an override prompt — a mid-swap brownout is a brick on a sealed watch.

# 3. Suggested execution order

I-1 → I-2 → N-2, N-3, N-5 (small, high-value, safe-to-flash fixes that ride along with the I-2 rebuild) → I-6/I-16 → I-4 → I-5 (+ N-7.3) → N-1 (link→app handoff; first stage of I-10) → N-4, N-6 → I-7/I-8 → I-3 (soak) → I-13 → I-9/I-14 ongoing → I-10 (rest)/I-11/I-12 once bring-up is stable.